## Slide 1: Risk Management In Software Intensive Projects
Lecture 5

## Slide 2: Agenda
What is the risk
  Definitions
Different ways of looking at risk
Risk and project management
The case for and against doing risk management in projects

## Slide 3: What is Risk
Risk is the potential that a chosen action or activity (including the choice of inaction) will lead to a loss (an undesirable outcome).
http://en.wikipedia.org/wiki/Risk

## Slide 4: Risk Defined
The possibility of suffering loss
  Webster's dictionary, 1981
The measure of the probability and severity of adverse effects
  William W. Lawrence, “Of Acceptable Risk”, 1976
No universally excepted definition exists
All definitions share the following characteristics:
  Uncertainty - an event may or may not happen
  Loss - an event has unwanted consequences or losses

## Slide 5: Is Risk Necessarily Bad?

## Slide 6: Different Ways to Look at Risk
There are various approaches to look at risk
  Dynamic vs. Static
  loss and gain
The way we look at risk and its management is subjective and to an extent depends on
  Experience
  Attitude
  Perception
Nonetheless, two elements persist:
  Chance
  Choice

## Slide 7
“The essence of risk management lies in
maximizing the areas where we have some
control over the outcome while minimizing
the areas where we have absolutely no
control over the outcome and the linkage
between cause and effect is hidden from us.”
“Against the Gods p. 197”

## Slide 8: Risk and Project Management
Makes the Pieces fit together
Risk management is aimed at addressing the risks within the project management environment

## Slide 9: The Need to Manage Risk Increases With System Complexity

## Slide 10: The Case For Risk Management
Risk Management provides
  Options, tradeoffs, effects, interactions
  Systematic view of the problem scope
  Contingency planning, action vs. reaction
  Active vs. passive management
  Feed forward, push vs. pull in design, planning and execution
  Better, knowledgeable decision making
  Less exposure to risk

## Slide 11: The Case Against Risk Management
We rather “manage for success”
No real data for effective risk management exists
We don’t know how to…
Why spend money on it, if it might not happen
Our stakeholders are not mature enough to face up to the risks
http://www.dilbert.com/

## Slide 12: Risk Management Process

## Slide 13: Agenda
The Risk Management Process
A Picture of success
  Building one
  Fixing one
Risk Identification
  Reasoning
  Risk statements
  Exercise
Risk Analysis
  Risk Attributes
  Evolution
  Classification
  Prioritization

## Slide 14: The Risk Management Process

## Slide 15: Reasoning
Why would you want to define one?
Explicit or implicit
Term?
Characteristics?
Measurements?
Evaluation

## Slide 16: Building One
A minimum set of conditions, that must be met for your project members to consider the project a “success”
Set for a specific time in the future
Must be agreed to and measurable
Building one:
  Put yourself at the end of the project
  List those things that would make you believe this was a success
  Convert those into success statements (e.g We have done X or have shown that our product has met at least Y)
  Stay within a one slide limit with 4-5 main ones

## Slide 17: Some More To Think About
A picture of success is not the teams goals
  It is tied in to the risk management process
  Goals may or may not be met
  Goals may be prioritized
In case you can’t come up with one, try thinking of a picture of failure and just reverse it…BUT BE CAREFUL – It isn’t exactly the same.

## Slide 18: Picture Of Success
We have communicated effectively with the client to come up with a common vision for the project -- finding a subset solution that both parties has agreed upon -- and have built a good foundation (i.e., architecture) for future development.
We have built the target system as a team (and not just a set of individuals) because we learned to communicate effectively where we were clear on our roles and responsibilities and followed our defined software process.

## Slide 19: Picture Of Success - Rephrased
We deliver the “must have” requirements as agreed by us and the client by the end of the summer semester with the levels of quality specified by the client.
The team shares the workload evenly and collaboratively throughout the project and resolves conflict through timely team communication.
We have a designated process that is thoroughly documented and followed throughout the project.
We periodically, at a minimum once a semester, review our actions and processes so as to identify actions that get implemented in the next phase.
We are able to articulate core principles in the areas of people, process, and technology, and reflect on having used them in our Studio project so as to understand our successes and failures and react accordingly.

## Slide 20: Risk Statements Some Questions
Why keep track of risks in a statement format?
What would you want such a risk statement to contain?
Why is the “IF…THEN” construct a little problematic?

## Slide 21: Condition Consequence Construct

## Slide 22: Summary
A standard format for risk statements provides
  clarity
  consistency
  a basis for future risk processing
A good statement is
  Fact based
  Actionable
  Brief

## Slide 23: Risk Analysis Risk Attributes
Understand risk better by determining its impact, probability and time frame.
Generate values for:
  Impact – The potential loss or the effect on the project if the risk occurs
  Probability – The likelihood that this risk would occur
  Time Frame – The period of time left until this risk should be addressed.

## Slide 24: Various Levels of Evaluation

## Slide 25: Risk Exposure Stop Light Depiction

## Slide 26: Risk Exposure
RE = probability X cost

## Slide 27: Possible Definitions
Impact
  Catastrophic
    Schedule slip >20%, Cost overrun >25%
  Critical
    Schedule slip 10-20%, Cost overrun 10-25%
  Marginal
    Schedule slip 5-10%, cost overrun 5-10%
Probability
  Very likely >70%
  Likely ~50%
  Not likely <30%
Timeframe
  Near term – Within a month or so
  Mid term – within three months or so
  Long term – within six months or so

## Slide 28: Risk Classification
Why classify risks?
  To look at how risks relate to one another
  To sort through large quantities of data
  Eliminate any duplicates
  Use resources more efficiently
Two general options exist
  Self organized structure
    Example – Affinity Grouping
  Predefined structure
    Software development risk taxonomy

## Slide 29: Affinity Grouping

## Slide 30: Risk Taxonomy Grouping

## Slide 31: Risk Prioritization
Figuring out which ones are most important
Establishing which risks should be dealt with first
Possible techniques
  Pareto top N risks
  Multivoting
  Comparison risk ranking

## Slide 32: Risk Prioritization Pareto Top N
Calculate Risk Exposure
Rank all the risks
Decide on a cut-off mark
This method is
  Easy
  Straightforward
  Not resource intensive

## Slide 33: Risk Prioritization Multi-voting
When to use:
When facing a group decision
To select the most important risks from a list
To select from a small mid size list <50
Advantages
  Quick
  Straightforward
  Easy to use

## Slide 34: Risk Prioritization Comparison Risk ranking (CRR)

## Slide 35: Summary
Start your project with defining a picture of success
When creating risk statements, remember that good ones contain
  Condition, consequence (at least one of each)
  Are clear, concise, fact based and actionable
Don’t forget the risk statement context
  It provides relevant additional information
  It keeps the original intent of the risk so that others can understand it if need be later on
Select relevant levels of attributes for your project
Classify and prioritize risks to
  Better understand the risks
  Understand what needs immediate attention
Communication is essential to facilitate identification, classification and prioritization

## Slide 36: Prototyping
Lecture 6

## Slide 37: What is a Prototype?
Student answers
  Early rendition of your project
  Not completely functional
  Some level of functionality
  Proof of concept
  UI – includes mock-ups
Why?
  Decide whether to build the real system
    Lessens risk
  Get better client specifications

## Slide 38: What is a Prototype?
Initial, partial version of a software system used to learn about the problem, explore designs and solution techniques
Benefits of Prototyping
Help to elicit and validate requirements
Explore a UI design
Explore potential designs and solutions
Oracle for later testing

## Slide 39: Prototyping Guidelines
Address high risk issues
  Requirements uncertain
  User interface unknown
  Implementation strategy unknown
  Platform unknown
Focus only on the issue
  Build a system that addresses the problem and ignores all other concerns
  Ok to suspend normal development standards and QA

## Slide 40: UI Design
UIs are hard to design/specify
  Interactive nature
  Graphical layout
  Difficult for users to think abstractly
Mock-ups
  Provide direct experience with interface
    Examples make it easier to identify good, bad characteristics
  Observe look and feel
  Work through usage scenarios
  See if all information, options are accounted for

## Slide 41: Paper UI Prototyping
Good first step for a UI design
Storyboard
  Draw versions of system screens
  Good for group presentation
Walk through scenario
  Draw information displayed, options available
  Good for detailed individual feedback

## Slide 42: Live UI Prototyping
Wizard of Oz
  Interact with UI program
  Inputs given to behind-the-scenes programmer who generates responses
Scripts
  Create screens
  Associate script with buttons
  Script produces next screen
    Logic may be hard-coded

## Slide 43: System Design
Demonstrate feasibility of system
Learn about necessary technologies
Explore design technique
  Ideally, see limitations of design and do it a different way “for real”
Throw it away
“Plan to throw one away…you will anyway” – Fred Brooks
  No investment in quality
    No documentation, testing
      Example: no unit tests in XP “spike solution”
Design may be poor
  Unmaintainable, poor performance & reliability, insecure…

## Slide 44: Risks of Prototyping
Student answers
Manager doesn’t understand – requires you to keep working on it
Team that comes afterwards may not learn what you learned
Client may believe the system is real
Unrealistic expectations of progress
Delivering or building on the prototype is almost always a mistake
Implementers make poor choices
Justified in prototype, but not in real system
Tempting to build the real system the same way
Prototype is not identical to final system
Users may interact differently due to different response characteristics
Must interpret prototype experience with care

## Slide 45: Understanding Software Problems

## Slide 46: Problem Vs. Solution
Requirements: what is the problem?
  What will the system do
    Addresses key risk: building the wrong system
  Important to focus on independently of solution
    Avoid prejudicing the design
Design: what is the solution?
  How the system will do it

## Slide 47: Patient Monitoring
A patient monitoring program is required for the ICU (intensive care unit) in a hospital. Each patient is monitored by an analog device which measures factors such as pulse, temperature, blood pressure, and skin resistance. The program reads these factors on a periodic basis (specified for each patient) and stores the factors in a database. For each patient, safe ranges for each factor are also specified by medical staff. If a factor falls outside a patient’s safe range, or if an analog device fails, the nurses’ station is notified.
Developing a Solution
What SQL statements should be used to write to the database?
How should the monitoring be scheduled so that each patient is monitored as often as required?
What object classes should there be in the system?
Should the list of patients be held in a Java vector?

## Slide 48: Patient Monitoring
A patient monitoring program is required for the ICU (intensive care unit) in a hospital. Each patient is monitored by an analog device which measures factors such as pulse, temperature, blood pressure, and skin resistance. The program reads these factors on a periodic basis (specified for each patient) and stores the factors in a database. For each patient, safe ranges for each factor are also specified by medical staff. If a factor falls outside a patient’s safe range, or if an analog device fails, the nurses’ station is notified.
Focusing on the Problem
Are all intensive care patients to be monitored, or only some of them?
Are different vital factors to be monitored for different patients, or the same factors for all of them?
Do the medical staff specify the periods as well as the ranges, or does someone else specify the periods?
In what ways to the analog devices fail? How can these failures be detected and diagnosed?
Do a patient’s monitoring needs ever change while the patient is being monitored?

## Slide 49: The Machine and the World

## Slide 50: The Machine and the World

## Slide 51: Call Forwarding
Call forwarding is a common feature in telephone systems. It allows a subscriber at one number to arrange to have incoming calls forwarded to another number: the subscriber at n1 can set up either no call forwarding at all, or forwarding to any specified number n2. The problem is to develop and describe the detailed requirements for the feature.
Question: Should call forwarding be transitive?
  For example, if n1 forwards to n2, which forwards to n3, should n1 then forward to n3?

## Slide 52: Call Forwarding
Question: Should call forwarding be transitive?
Follow me forwarding
  The forwarder will be in an unusual place and wants to be followed by incoming calls
  Forwarding to a telephone
Delegate forwarding
  The forwarder expects to be unavailable and wants someone else to answer
  Forwarding to a person
How should the rules differ in these situations?

## Slide 53: Call Forwarding

## Slide 54: The problem is not at the interface
Supporting both kinds of delegation require additions to the interface
However, understanding the problem is done entirely in terms of the world
  People
  Phone numbers
  Moving offices
  Delegating responsibility
These do not appear in the interface
Moral: You have to understand the world to get the software requirements right

## Slide 55: Requirements

## Slide 56: Functional Requirements
What the machine should do
  Input
  Output
  Interface
  Response to events
Criteria
  Completeness
    All requirements are documented
  Consistency
    No conflicts between requirements
  Precision
    No ambiguity in requirements

## Slide 57: Quality Requirements
Specify not the functionality of the system, but the quality with which it delivers that functionality
Quantify wherever possible
  Requirements serve as contracts: should be testable/falsifiable
Can be more critical than functional requirements
  Can work around missing functionality
  Low-quality system may be unusable

## Slide 58: Example Quality Requirements
Student suggestions
  Performance
  Time guarantees in real time
  Reliability
  Visual appeal / usability
  Scalability
  Security
  Ability to change
  Code quality

## Slide 59: Other Requirements
Process requirements
Legal requirements
  Conformance to law
Standard compliance
  Interoperability
Implementation requirements
  Language, platform…
Delivery requirements
  Format, delivery date, documentation…
Are these legitimate requirements?
  Some of these seem like solutions, not problems

## Slide 60: Making requirements verifiable
Non-functional requirements may be very difficult to state precisely and imprecise requirements may be difficult to verify.
Informal goal
  A general intention of the user such as ease of use.
Verifiable non-functional requirement
  A statement using some measure that can be objectively tested.
Informal goals may still be helpful to developers as they convey the intentions of the system users.

## Slide 61: Examples
Informal goal
  The system should be easy to use by experienced controllers and should be organized in such a way that user errors are minimized.
Verifiable non-functional requirement
  Experienced controllers shall be able to use all the system functions after a total of two hours training. After this training, the average number of errors made by experienced users shall not exceed two per day.

## Slide 62: Requirements measures (student suggestions)

## Slide 63: Stakeholders
Any person or group who will be affected by the system, directly or indirectly
Examples
  End users
  System administrators
  Engineers maintaining the system
  Business managers
May disagree!
  Requirements process should trigger negotiation to resolve conflicts

## Slide 64: Elicitation Challenges
Stakeholders don’t know what they want
  Hard to articulate needs
  Unaware of cost
Stakeholder domain knowlege
  May use jargon
  May leave out “obvious” domain requirements
    Not obvious to a software engineer!
Conflicts among stakeholders
Politics
  Managers push for requirements that increase their own influence
Changes to requirements

## Slide 65: Stakeholder Viewpoints
A framework for organizing stakeholder requirements
  Benefit: similar viewpoints may have similar requirements
Interactor viewpoints
  People who interact with the system
Indirect viewpoints
  People who influence the system’s requirements in some other way
Domain viewpoints
  Domain characteristics and constraints

## Slide 66: Viewpoints Example (student suggestions)
Setting: Bank ATM
Interactor viewpoints
  Consumer
  Bank manager (policy settings)
  People who fill up the ATM
  Bank server
Indirect viewpoints
  Bank manager (policy settings)
  Federal reserve
  Thieves or security managers
Domain viewpoints
  Laws governing ATM use
  Agreements with other banks

## Slide 67: Interviews
Deriving requirements from answers to questions in interviews with stakeholders
Effective interviewers
  Are open-minded: willing to change ideas in response to stakeholder comments
  Begin concretely
    Specific question
    Requirements proposal
    Working through a prototype
  Explore additional issues that come naturally from these questions
    But staying focused on the system

## Slide 68: Interview Benefits and Drawbacks
Strengths
  What stakeholders do
  How they interact with the system
  Challenges with current systems
Weaknesses
  Capturing domain knowledge
    Familiarity
    Technical subtlety
  Organizational issues
    People may not want to tell the truth about the politics

## Slide 69: Scenarios Source: Ian Sommerville, Software Engineering 7
Scenarios are real-life examples of how a system can be used.
Benefits of concrete scenario
  Easier for non-technical users to relate to than abstract descriptions
  Criticism draws out details that might otherwise remain implicit
  Basis for final requirements
Drawbacks
  No list of scenarios can cover the full range of situations encountered in practice

## Slide 70: Scenarios
Scenarios should include
  A description of the starting situation;
  A description of the normal flow of events;
  A description of what can go wrong;
  Information about other concurrent activities;
  A description of the state when the scenario finishes.

## Slide 71: Library System Scenario
Initial assumption: The user has logged on to the LIBSYS system and has located the journal containing the copy of the article.
Normal: The user selects the article to be copied. He or she is then prompted by the system to either provide subscriber information for the journal or to indicate how they will pay for the article. Alternative payment methods are by credit card or by quoting an organizational account number.
The user is then asked to fill in a copyright form that maintains details of the transaction and they then submit this to the LIBSYS system.
The copyright form is checked and, if OK, the PDF version of the article is downloaded to the LIBSYS working area on the user’s computer and the user is informed that it is available. The user is asked to select a printer and a copy of the article is printed. If the article has been flagged as ‘print-only’ it is deleted from the user’s system once the user has confirmed that printing is complete.

## Slide 72: Library System Scenario
What can go wrong: The user may fail to fill in the copyright form correctly. In this case, the form should be re-presented to the user for correction. If the resubmitted form is still incorrect then the user’s request for the article is rejected.
The payment may be rejected by the system. The user’s request for the article is rejected.
The article download may fail. Retry until successful or the user terminates the session.
It may not be possible to print the article. If the article is not flagged as ‘print-only’ then it is held in the LIBSYS workspace. Otherwise, the article is deleted and the user’s account credited with the cost of the article.
Other activities: Simultaneous downloads of other articles.
System state on completion: User is logged on. The downloaded article has been deleted from LIBSYS workspace if it has been flagged as print-only.